Progress Report #3 – ClubArchive

Frontend

* Finished (Note: Not responsive yet)
  + User Page
  + Sign Up Page
  + Log in Page
* Unfinished
  + Search Landing Page
    - Need to figure out how we are going to display the clubs on the page
  + Home Page
    - Need to make minor changes and make sure it is responsive of course
    - Need to make the bottom of the page, add information about the website, and how to navigate it
  + Club Page
    - Need to design what a user would see if they want to see a club

Backend

* Finished
  + Sign Up functionality works, only thing that needs to updated is the encryption of user password and add reg ex algorithms
* Unfinished
  + Login
    - Need to make sure log in functionality works
  + User Page
    - How to form the user page using information from the database
    - How to add pictures for the user and store this on the database
    - How to add user information
  + Club page
    - Same as the user page
    - Club Approval Process
  + Search
    - Need to figure out how to search for items and

Task Assignments

* Both Arvind and Summer are working at the same time on the front end, that way summer can get going and Arvind doesn’t have to wait either. Two separate branches on git have been created so that both can work at the same time without affecting the final product yet. Summers main task is to improve the overall functionality of the front end, this being the responsiveness of the page and design in general. Arvind is also doing the same on the frontend, but more so design then responsiveness, but he is instead focusing more on the backend of the website instead because that is where most tasks remaining are. More specifically Arvind is working on making sure user creation and log in is possible. The next step will come when users can be created and then there will be more of a focus on clubs.

Goals :

For the next month, the main goal is that the website should be able to allow users to be on the website 100%. This means that they can sign up, and log in with their information safely stored on the database. If this is done, then the focus will go to clubs, and making sure clubs can join the website. As far as front end, summer is working on making it more responsive, and the best case is front end decisions and work are done by the end of the month.