

|  |  |  |  |
| --- | --- | --- | --- |
| Home Page  Progress: 70% | User Sign Up Page  Progress: 90% | User Login Page  Progress: 100% | User Profile Page  Progress: 30% |
| Club Login Page  Progress: 100% | Club Sign Up Page  Progress: 90% | Search Landing Page  Progress: 0% | Club Profile Page  Progress: 30% |

Front End

Home Page

* Requirements
  + Make all buttons work and connect everything with club profiles, connect the category buttons to the search landing page
  + Add top clubs (for marketing purposes, make the homepage clubs the first 4 that join to give incentive)

User Profile Page

* Requirements
  + Fix Profile Image dimensions
  + Make slight design changes

User Sign Up Page

* Fix uploading the user profile image, so it looks better
* Add ability to crop the image or just give a format
* Cover Photo?

Club Sign Up Page

* Fix uploading the club profile image and how add multiple images?
* Cover Photo?

Search Landing Page

* Design the page
* Decide filters
* Decide what you are going to display and how many you are going to display

Club Profile Page

* Redesign the page
* Decide what you want to feature about every club
* How to display multiple images?? Carousel??
* Cover Photo? Profile Photo? What photos do we want to display about the club??

General

* Make the Page Responsive and Mobile Friendly

Backend

Requirements

User

* How to update the user profile page with the database? Update mongodb user??
* How to connect user objects with clubs?
* Upload files to database? Resume and such for the user
* Display user login and sign up errors

Club

* How to store multiple images on the database
* How to connect clubs to users
* How can clubs receive resumes?
* Display all club info from the database on the page

General

* Set up mongoDb atlas
* Host everything
* Make sure that when the site is hosted it works
* Environment variables
* Make sure users and clubs can’t be logged on at the same time and make this clear somehow in the frontend

Goals and long-term plan

Phase 1: The website should be deployed with no issues. Users should be able to sign up with no errors and so should clubs. Basically, the website can help the users find clubs at a high level, but the interaction is limited directly on the website. Also, main goal is to get the interest up and get members and clubs on the club. Deploy Date: March 1st, 2020

Phase 2: Ideally the user should be able to handle everything having to do with clubs directly on the website. This means users can apply directly on the site and interact with clubs and this works the other way around as well, meaning clubs can handle users and recruiting directly on the site. Also, the front end is going to be top notch and revamped. Deploy Date: October 2020

Phase 3: This is the phase where the original intention of the website is fulfilled, and this is the rating part. We want to create an algorithm that can intelligently rate clubs based on user rating and comes up with rankings to help the user better select clubs. We also want to implement a system to intelligently find clubs for the user based on previous searches or viewed clubs. This should mostly be a backend project but there will also be frontend changes as we see fit. Deploy Date: February 2021.

|  |
| --- |
| A snow covered mountain  Description automatically generatedA person sitting on the side of a building  Description automatically generatedA close up of a logo  Description automatically generated  Club description…  **Insert Club Name Here**  Academic Organizations at Texas A&M University  Sports  Special Interest  Greek Life  Academic Organizations |

Searchlanding.ejs

|  |
| --- |
| A snow covered mountain  Description automatically generatedA person sitting on the side of a building  Description automatically generatedA person sitting on the side of a building  Description automatically generatedA close up of a logo  Description automatically generated  Stuff…  About Arvind  Club description…  **Insert Club Name Here**  Recently Viewed Clubs  Texas A&M University  Arvind Venkatesan  Sports  Special Interest  Greek Life  Academic Organizations |

Userprofile.ejs

|  |
| --- |
| Image result for google maps"A snow covered mountain  Description automatically generatedA picture containing sky, water, nature, mountain  Description automatically generatedA body of water with a mountain in the background  Description automatically generatedA person sitting on the side of a building  Description automatically generatedA close up of a logo  Description automatically generated  email@email.com  999-999-9999  Clubcanada.com  Mon 7:00 am - 10:00 pm  Tue 7:00 am - 10:00 pm  Wed 7:00 am - 10:00 pm  Thu 7:00 am - 10:00 p  Fri 7:00 am - 11:00 pm  Sat 8:00 am - 11:00 pm  Sun 8:00 am - 10:00 pm  Location and Meeting Time  Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor incididunt ut labore et dolore magna aliqua. Suspendisse faucibus interdum posuere lorem ipsum dolor sit. Vitae congue eu consequat ac felis donec. Ornare arcu odio ut sem nulla pharetra. nunc mi.  Canada Club  Sports  Special Interest  Greek Life  Academic Organizations |

Clubprofile.ejs